Topic : LLM-Based Predictive Modeling for Traffic Flow Optimization Using Real-Time Social Media Data

Phase 1: Problem Formulation & Literature Survey

Timeline: August

Objectives:

- Finalize project title and problem statement.

- Define goals: Traffic flow optimization using social media (e.g., X/Twitter).

- Perform detailed literature review:

  - Traffic prediction methods (ML/DL).

  - Prior work using tweets/LLMs for traffic analysis.

- Identify gaps and justify the use of LLMs.

Deliverables:

- Approved problem statement.

- 8–10 literature reviews with comparisons.

- Guide signature on finalized project plan.

Phase 2: Dataset Collection & Preprocessing

Timeline: September

Objectives:

- Use RapidAPI or Tweepy to collect real-time traffic-related tweets from Vellore.

- Create structured dataset with columns:

  - Timestamp

  - Location

  - Tweet text

  - Sentiment

  - Category, etc.

- Perform preprocessing:

  - Clean text (remove hashtags, mentions, URLs).

  - Language filtering (retain English).

  - Geotagging / location inference.

Deliverables:

- 300–500 labeled tweets.

- Screenshots of scraping logic/API setup.

- Sample dataset & description.

- Guide signature confirming Phase 2 progress.

Phase 3: LLM Embedding & Feature Engineering

Timeline: October

Objectives:

- Use a lightweight LLM (e.g., BERT, DistilBERT, or LLama 2) to extract embeddings from tweets.

- Perform:

  - Sentiment analysis (optional).

  - Clustering (to categorize traffic impact).

  - Conversion of embeddings to structured input for model.

- Combine tweet embeddings with timestamp and location data.

Deliverables:

- Feature vector design.

- LLM pipeline code (with documentation).

- Guide sign-off after demo of embedding generation.

Phase 4: Predictive Model Building

Timeline: November

Objectives:

- Choose ML/DL model:

  - LSTM (time series)

  - XGBoost or Random Forest (if structured)

  - Hybrid: LLM (text) + LSTM (time)

- Train model on historical tweet features to predict:

  - Traffic density

  - Delay estimates

  - Congestion level (categorical)

Deliverables:

- Training-validation split report.

- Performance metrics (accuracy, RMSE, F1-score).

- Mid-project evaluation presentation + diary signature.

Phase 5: Optimization, Visualization & Integration

Timeline: December

Objectives:

- Optimize model performance:

  - Hyperparameter tuning

  - Reduce overfitting

- Build a simple UI or dashboard:

  - Real-time traffic heatmaps (optional)

  - Tweet-based traffic incident alerts

- Export predictions into a readable format for end-users (table, graph).

Deliverables:

- Finalized trained model.

- Sample visualizations.

- Screenshot of dashboard/output interface.

- Diary entry with guide remarks and signature.

Methodology

Step 1: Data Collection

Action:Collect real-time, geo-tagged tweets using the Twitter API.

Focus:Filter for tweets containing keywords like `#traffic`, `#jam`, `#accident`, `#roadblock` within a specific city (e.g., Chennai, Vellore).

Step 2: Event Extraction with an LLM (The "Smart" Part)

Action: Use a Large Language Model (like a fine-tuned BERT) to analyze each tweet.

Purpose:The LLM will automatically perform two key tasks:

1.  Classify the Event: Identify what happened (e.g., `Accident`, `Congestion`, `Construction`).

2.  Extract the Location: Pinpoint where it happened (e.g., "Anna Salai," "Katpadi Junction").

Outcome: Convert raw text into structured data: `{Time, Location, Event Type}`.

Step 3: Feature Engineering

Action: Aggregate the structured data from the LLM into numerical features.

Example: For different zones of the city, calculate features like: "Number of accident reports in the last 30 minutes."

Purpose: Prepare the data as input for the predictive model.

Step 4: Predictive Modeling

Action: Use a time-series forecasting model like **LSTM (Long Short-Term Memory)**.

Input: The numerical features from the previous step (event counts, time of day, etc.).

Output: Predict a future traffic metric, like `Average Speed` or a `Congestion Score` for the next 30-60 minutes.

Step 5: Evaluation

Action: Measure the accuracy of our predictions.

Method: Compare the model's predicted traffic scores against a real-world baseline (e.g., traffic data from Google Maps for the same time).

Metrics: Use standard error metrics like **RMSE (Root Mean Square Error)** or **MAE (Mean Absolute Error)** to prove the model works.